Ask-MEU Project Initial Risk Log  
  
Project Title: Ask-MEU – Your AI Buddy for Campus Life  
  
Instructor: Dr. Adi Maaita  
  
Semester: Second, 2024-2025  
  
Initial Risk Log -Ranked

|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Impact | Likelihood | Mitigation Strategy |
| AI Response Accuracy Issues | High | High | Fine-tune API queries and incorporate fallback keyword search. |
| Scalability Concerns During Peak Usage | High | Medium | Optimize caching mechanisms and server load distribution. |
| Limited User Adoption | Medium | High | Promote Ask-MEU via MEU social channels and student orientation programs. |
| Security & Data Privacy Risks | High | Medium | Implement strict data handling policies and ensure encryption for sensitive queries. |
| Time Constraints for MVP Development | High | High | Prioritize must-have features first and conduct rapid iterations to refine usability. |