# Sprint 2 Plan – Ask-MEU Project

Project Title: Ask-MEU – Your AI Buddy for Campus Life

Instructor: Dr. Adi Maaita

Semester: Second, 2024-2025

Team: Campus Innovation Squad

Sprint Duration: 31 May – 14 June 2025

## 1. Sprint Goals

* • Enhance AI Query Precision with improved prompt engineering and fallback responses.
* • Refine the Knowledge Base (KB) Editor with bulk question upload and smoother UI.
* • Integrate extended analytics to track user interaction and question types.
* • Stabilize and improve deployment flow with more automated QA steps.

## 2. Planned Tasks

* • T2.1 – Redesign AI prompt format for better context relevance.
* • T2.2 – Implement fallback response system when confidence is low.
* • T2.3 – Add bulk question upload feature to the KB Editor.
* • T2.4 – Redesign KB Editor’s layout for improved UX.
* • T2.5 – Extend API tracking: log categories, timestamps, and user type.
* • T2.6 – Write automated tests for core backend routes.
* • T2.7 – Review deployment pipeline and add pre-deploy test trigger.
* • T2.8 – Conduct mid-sprint review for usability feedback.

## 3. Expected Outcomes

* • Smarter, more accurate AI responses.
* • Improved admin workflow for maintaining the KB.
* • Better visibility into user interactions via analytics.
* • More stable, test-driven deployment pipeline.